**Daily Scrum Meeting Minutes:**

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

<Enter Team Member 1's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**Daily Scrum Meeting Minutes: 2/6/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 2:04 PM

End time: 2:07 PM

Galo Romero:

* What was done since the last scrum meeting?
* Started implementing code to connect app to BLE device.
* What is planned to be done until the next scrum meeting?
* Continue working on connecting app to BLE device.
* What are the hurdles?
* Learning new concepts from android studio.

Jordan Laing:

* What was done since the last scrum meeting?
* Started using EvoThings Studio to build android app
* What is planned to be done until the next scrum meeting?
* Connect to BLE device from app
* What are the hurdles?
* Learning bluetoothing connectivity libraries

**Daily Scrum Meeting Minutes: 2/7/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 7:02 AM

End time: 7:07 AM

Galo Romero:

* What was done since the last scrum meeting?
* Made progress on connecting the app to BLE device.
* What is planned to be done until the next scrum meeting?
* Continue working on making an app that connects to a BLE device.
* What are the hurdles?
* Learning new concepts.

Jordan Laing:

* What was done since the last scrum meeting?
* Testing app and research on BLE connectivity solutions
* What is planned to be done until the next scrum meeting?
* Use javascript library to connect to BLE device
* What are the hurdles?
* Do not have device

**Daily Scrum Meeting Minutes: 2/8/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 8:00 AM

End time: 8:05 AM

Galo Romero:

* What was done since the last scrum meeting?
* Added more code to connect BLE device and android app.
* What is planned to be done until the next scrum meeting?
* Continue working on coding app and add a GUI to the app.
* What are the hurdles?
* Learning how to make the android app.

Jordan Laing:

* What was done since the last scrum meeting?
* Continued research on connectivity solutions - have not had the device to test app
* What is planned to be done until the next scrum meeting?
* Continue research
* What are the hurdles?
* Do not have device

**Daily Scrum Meeting Minutes: 2/9/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 5:00 PM

End time: 5:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Started working on GUI for android app.
* What is planned to be done until the next scrum meeting?
* Finish working on the GUI for the app.
* What are the hurdles?
* Learning to program in XML.

Jordan Laing:

* What was done since the last scrum meeting?
* Continued research on connectivity solutions - have not had the device to test app
* What is planned to be done until the next scrum meeting?
* Test app
* What are the hurdles?
* Limited experience with javascript and mobile app development

**Daily Scrum Meeting Minutes: 2/10/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 9:16 AM

End time: 9:21 AM

Galo Romero:

* What was done since the last scrum meeting?
* Finished working on the app’s GUI.
* What is planned to be done until the next scrum meeting?
* Testing the app.
* What are the hurdles?
* Working with the menu of the app.

Jordan Laing:

* What was done since the last scrum meeting?
* Continued research on connectivity solutions
* What is planned to be done until the next scrum meeting?
* Test app
* What are the hurdles?
* App is not connecting to BLE device

**Daily Scrum Meeting Minutes: 2/13/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 5:05 PM

End time: 5:10 PM

Galo Romero:

* What was done since the last scrum meeting?
* Demoed app to product owner and received new tasks.
* What is planned to be done until the next scrum meeting?
* Start working on new tasks.
* What are the hurdles?
* None.

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Downloaded and started using Android studio
* What is planned to be done until the next scrum meeting?
* Reconfigure environment to use Android studio
* What are the hurdles?
* Learning Android app development

**Daily Scrum Meeting Minutes: 2/14/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 8:00 AM

End time: 8:05 AM

Galo Romero:

* What was done since the last scrum meeting?
* Started working on user story 199.
* What is planned to be done until the next scrum meeting?
* Continue working on user story 199.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Familiarized self with Android studio
* What is planned to be done until the next scrum meeting?
* Learn how to add graphs into app
* What are the hurdles?
* Learning Android app development

**Daily Scrum Meeting Minutes: 2/15/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 2:00 PM

End time: 2:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Continued working on user story 199.
* What is planned to be done until the next scrum meeting?
* Get the correct UUID to display services and characteristics in app.
* What are the hurdles?
* Learning how to display the data correctly.

Jordan Laing:

* What was done since the last scrum meeting?
* Researched how to add graphs
* What is planned to be done until the next scrum meeting?
* Learn Graph View plotting library
* What are the hurdles?
* Learning new library

**Daily Scrum Meeting Minutes: 2/16/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 8:00 AM

End time: 8:05 AM

Galo Romero:

* What was done since the last scrum meeting?
* Continued working on user story 199.
* What is planned to be done until the next scrum meeting?
* Testing user story 199.
* What are the hurdles?
* Displaying test values.

Jordan Laing:

* What was done since the last scrum meeting?
* Familiarized self with Android Graph View plotting library
* What is planned to be done until the next scrum meeting?
* Add line graph into app
* What are the hurdles?
* Learning new library

**Daily Scrum Meeting Minutes: 2/17/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 4:00 PM

End time: 4:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Continued working on user story 199.
* What is planned to be done until the next scrum meeting?
* Try to display the values for temperature for testing.
* What are the hurdles?
* Identifying the correct UUID to retrieve the temperature from the BLE device.

Jordan Laing:

* What was done since the last scrum meeting?
* Continued working on user story 203
* What is planned to be done until the next scrum meeting?
* Learn to create and link to new activities in app
* What are the hurdles?
* Learning Android app development

**Daily Scrum Meeting Minutes: 2/20/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 3:00 PM

End time: 3:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Started building module to extract data from BLE device.
* What is planned to be done until the next scrum meeting?
* Continue working on user story 199.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Added line graph to app
* What is planned to be done until the next scrum meeting?
* Start setting up database server
* What are the hurdles?
* None

**Daily Scrum Meeting Minutes: 2/21/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 6:00 PM

End time: 6:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Identified UUID to extract temperature from BLE device.
* What is planned to be done until the next scrum meeting?
* Continue working on user storey 199.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Set up MySQL database server
* What is planned to be done until the next scrum meeting?
* Research how to connect to database from app
* What are the hurdles?
* Learning Android app development

**Daily Scrum Meeting Minutes: 2/22/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 7:00 PM

End time: 7:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Started working on GUI for testing purposes, to see the data coming from the BLE device.
* What is planned to be done until the next scrum meeting?
* Continue working on user story 199.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Research on accessing MySQL database from app
* What is planned to be done until the next scrum meeting?
* Write PHP scripts to access database
* What are the hurdles?
* Learning PHP scripting

**Daily Scrum Meeting Minutes: 2/23/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 6:00 PM

End time: 6:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Created a list of services that displays data from BLE device.
* What is planned to be done until the next scrum meeting?
* Finish user story 199 to begin testing.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Began writing PHP scripts to query DB and convert output to JSON
* What is planned to be done until the next scrum meeting?
* Continue writing scripts
* What are the hurdles?
* Learning PHP scripting

**Daily Scrum Meeting Minutes: 2/24/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 8:00 AM

End time: 8:05 AM

Galo Romero:

* What was done since the last scrum meeting?
* Finished user story 199.
* What is planned to be done until the next scrum meeting?
* Test user story 199.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Continued writing PHP scripts
* What is planned to be done until the next scrum meeting?
* Access scripts from app and save data
* What are the hurdles?
* Learning Android development

**Daily Scrum Meeting Minutes: 2/27/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 5:00 PM

End time: 5:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Demoed app to product owner.
* What is planned to be done until the next scrum meeting?
* Adding current equation to the app to properly format heart rate.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Tried to access database from app
* What is planned to be done until the next scrum meeting?
* Research database connection solutions
* What are the hurdles?
* Could not access database

**Daily Scrum Meeting Minutes: 2/28/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 11:15 AM

End time: 11:20 AM

Galo Romero:

* What was done since the last scrum meeting?
* Met with product owner and received new tasks.
* What is planned to be done until the next scrum meeting?
* Start working on user story 208.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Research on database connection solutions
* What is planned to be done until the next scrum meeting?
* Continue research
* What are the hurdles?

**Daily Scrum Meeting Minutes: 3/1/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 8:00 AM

End time: 8:05 AM

Galo Romero:

* What was done since the last scrum meeting?
* Started working on user story 208.
* What is planned to be done until the next scrum meeting?
* Continue working on user story 208.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Installed MS SQL Server 2016
* What is planned to be done until the next scrum meeting?
* Continue configuring environment
* What are the hurdles?
* Cannot sign in to server

**Daily Scrum Meeting Minutes: 3/2/2017**

Attendees: Galo Romero

Start time: 5:00 PM

End time: 5:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Researching how to format the data collected from the BLE device.
* What is planned to be done until the next scrum meeting?
* Continue working on user story 208.
* What are the hurdles?
* None.

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Reinstall MS SQL Server 2016
* What is planned to be done until the next scrum meeting?
* Continue configuring environment
* What are the hurdles?
* Installation takes a very long time

**Daily Scrum Meeting Minutes: 3/3/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 8:00 AM

End time: 8:05 AM

Galo Romero:

* What was done since the last scrum meeting?
* Continued researching how to format the data collected from the BLE device.
* What is planned to be done until the next scrum meeting?
* Continue working on user story 208.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Met with Dr. Pons who gave advice on database solutions
* What is planned to be done until the next scrum meeting?
* Research R scripting
* What are the hurdles?
* No exposure to R scripting language

**Daily Scrum Meeting Minutes: 3/6/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 5:00 PM

End time: 5:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Began implementing functions to format the data collected from the BLE device.
* What is planned to be done until the next scrum meeting?
* Continue working on user story 208.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Continue research on R scripts
* What is planned to be done until the next scrum meeting?
* Connect app to SQL server
* What are the hurdles?

**Daily Scrum Meeting Minutes: 3/7/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 5:00 PM

End time: 5:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Continued working on implementing functions to format the data collected from the BLE device.
* What is planned to be done until the next scrum meeting?
* Continue working on user story 208.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Tried to connect app to SQL server
* What is planned to be done until the next scrum meeting?
* Continue connecting app to SQL server
* What are the hurdles?
* App not successfully connecting to server

**Daily Scrum Meeting Minutes: 3/8/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 4:00 PM

End time: 4:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Worked on implementing functions to format heart rate, humidity, temperature, and barometric data.
* What is planned to be done until the next scrum meeting?
* Continue working on user story 208.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Have not worked on project
* What is planned to be done until the next scrum meeting?
* Continue connecting app to SQL server
* What are the hurdles?

**Daily Scrum Meeting Minutes: 3/9/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 4:00 PM

End time: 4:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Finished implementing functions to format data from the BLE device.
* What is planned to be done until the next scrum meeting?
* Test user story 208.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Continued connecting app to SQL server
* What is planned to be done until the next scrum meeting?
* Connect app to server
* What are the hurdles?

**Daily Scrum Meeting Minutes: 3/10/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 8:00 AM

End time: 8:05 AM

Galo Romero:

* What was done since the last scrum meeting?
* Added a function to enable the data characteristic of temperature to send data.
* What is planned to be done until the next scrum meeting?
* Continue testing user story 208.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Successfully connected app to server
* What is planned to be done until the next scrum meeting?
* Modify database
* What are the hurdles?

**Daily Scrum Meeting Minutes: 3/20/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 3:05 PM

End time: 3:10 PM

Galo Romero:

* What was done since the last scrum meeting?
* Demoed user story 208 to product owner.
* What is planned to be done until the next scrum meeting?
* Begin merging Jordan’s module with mine.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Modified database
* What is planned to be done until the next scrum meeting?
* Pull data from database into app
* What are the hurdles?

**Daily Scrum Meeting Minutes: 3/21/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 4:00 PM

End time: 4:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Working on putting Jordan’s module together with mine.
* What is planned to be done until the next scrum meeting?
* Continue merging modules.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Successfully pulled data from database into app
* What is planned to be done until the next scrum meeting?
* Plot the data pulled onto a line graph and display it
* What are the hurdles?
* Learning Graph View plotting library

**Daily Scrum Meeting Minutes: 3/22/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 2:00 PM

End time: 2:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Working on putting Jordan’s module together with mine.
* What is planned to be done until the next scrum meeting?
* Continue merging modules.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Have not worked
* What is planned to be done until the next scrum meeting?
* Display data on line graph
* What are the hurdles?

**Daily Scrum Meeting Minutes: 3/23/2017**

Attendees: Galo Romero

Start time: 2:00 PM

End time: 2:05 PM

<Enter Team Member 1's Name>:

* What was done since the last scrum meeting?
* Working on merging modules.
* What is planned to be done until the next scrum meeting?
* Testing modules.
* What are the hurdles?
* None.

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* Successfully displayed data pulled from database as line graph
* What is planned to be done until the next scrum meeting?
* Modify graph
* What are the hurdles?

**Daily Scrum Meeting Minutes: 3/24/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 4:00 PM

End time: 4:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Tested how the modules worked together.
* What is planned to be done until the next scrum meeting?
* Continue testing modules and debugging.
* What are the hurdles?
* The app can’t run on Android 6.0. This bug was found when testing the app on Jordan’s phone.

Jordan Laing:

* What was done since the last scrum meeting?
* Modified graph
* What is planned to be done until the next scrum meeting?
* Begin merging two modules into one integrated app
* What are the hurdles?
* Not as familiar with partner’s code

**Daily Scrum Meeting Minutes: 3/27/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 2:00 PM

End time: 2:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Demoed user stories to product owner.
* What is planned to be done until the next scrum meeting?
* Create a method to display the temperature data as Fahrenheit.
* What are the hurdles?
* None

Jordan Laing>:

* What was done since the last scrum meeting?
* Began merging modules
* What is planned to be done until the next scrum meeting?
* Continue merging modules
* What are the hurdles?

**Daily Scrum Meeting Minutes: 3/28/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 4:00 PM

End time: 4:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Completed feature to display temperature in Fahrenheit.
* What is planned to be done until the next scrum meeting?
* Meet with product owner for the sprint planning meeting.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Continued merging modules
* What is planned to be done until the next scrum meeting?
* Continue merging modules
* What are the hurdles?
* Different themes in modules

**Daily Scrum Meeting Minutes: 3/29/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 8:00 AM

End time: 8:05 AM

Galo Romero:

* What was done since the last scrum meeting?
* Met with product owner and started working on new features.
* What is planned to be done until the next scrum meeting?
* Make the app compatible with Android version 6.0.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Have not worked
* What is planned to be done until the next scrum meeting?
* Continue merging modules
* What are the hurdles?

**Daily Scrum Meeting Minutes: 3/30/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 4:00 PM

End time: 4:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Started working on making the app compatible with Android version 6.0.
* What is planned to be done until the next scrum meeting?
* Continue working on compatibility issue.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Adjusted graph axes, scale, etc.
* What is planned to be done until the next scrum meeting?
* Continue merging modules
* What are the hurdles?

**Daily Scrum Meeting Minutes: 3/31/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 8:00 AM

End time: 8:05 AM

Galo Romero:

* What was done since the last scrum meeting?
* Finished working on compatibility issue.
* What is planned to be done until the next scrum meeting?
* Test if the app now works on Android version 6.0.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Continued merging modules
* What is planned to be done until the next scrum meeting?
* Continue merging modules
* What are the hurdles?

**Daily Scrum Meeting Minutes: 4/3/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 2:00 PM

End time: 2:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* The app now works with Android version 6.0.
* What is planned to be done until the next scrum meeting?
* Add new UUID’s to work with the Sunny device.
* What are the hurdles?
* None

Jordan Laing:

* What was done since the last scrum meeting?
* Started adding tables to database to store data for more sensors
* What is planned to be done until the next scrum meeting?
* Continue modifying database
* What are the hurdles?

**Daily Scrum Meeting Minutes: 4/4/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 4:00 PM

End time: 4:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Started working on adding UUID’s to work with the Sunny device.
* What is planned to be done until the next scrum meeting?
* Continue working on adding UUID’s.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Finished modifying database
* What is planned to be done until the next scrum meeting?
* Add functionality in app for more sensors
* What are the hurdles?

**Daily Scrum Meeting Minutes: 4/5/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 4:00 PM

End time: 4:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Adding UUID’s to work with the Sunny device.
* What is planned to be done until the next scrum meeting?
* Format characteristics and services to display data from Sunny device.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Started adding functionality in app for more sensors
* What is planned to be done until the next scrum meeting?
* Continue to add functionality
* What are the hurdles?
* Learning multithreading in Android

**Daily Scrum Meeting Minutes: 4/6/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 4:00 PM

End time: 4:05 PM

Galo Romero:

* What was done since the last scrum meeting?
* Finished adding and formatting Sunny device’s services and characteristics.
* What is planned to be done until the next scrum meeting?
* Make app continue to gather data while minimized.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Add code to push all recognized sensor data to database
* What is planned to be done until the next scrum meeting?
* Continue to add functionality
* What are the hurdles?

**Daily Scrum Meeting Minutes: 4/7/2017**

Attendees: Galo Romero, Jordan Laing

Start time: 8:00 AM

End time: 8:05 AM

Galo Romero:

* What was done since the last scrum meeting?
* Worked on app to continue gathering data in the background
* What is planned to be done until the next scrum meeting?
* Finish working on Android app.
* What are the hurdles?
* None.

Jordan Laing:

* What was done since the last scrum meeting?
* Added pages for every recognized sensor
* What is planned to be done until the next scrum meeting?
* Test that integrated app works
* What are the hurdles?