**Sprint Review Meeting Minutes**

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story <Enter the user story number and title>

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + ...

**Sprint Review Meeting Minutes: Sprint 2 - 2/10/2017**

Attendees: Galo Romero, Jordan Laing, Yogeswaran Umasankar, Vishal Chopade

Start time: 3:20 PM

End time: 4:17 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story 185 - Connect Android app to BLE device.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* User Story 186 - Display data on Android app.
* How this should be reflected on the user story definition in Mingle:
  + The app must show the raw data collected from the device for example: temperature, humidity, voltage, etc.

**Sprint Review Meeting Minutes: Sprint 3 - 2/24/2017**

Attendees: Galo Romero, Jordan Laing, Yogeswaran Umasankar, Renny Edwin Fernandez

Start time: 3:00 PM

End time: 4:15 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story 199 - Extract data from Android app.
* User Story 203 - Display line graph on app.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* None.

**Sprint Review Meeting Minutes: Sprint 4 - 3/10/2017**

Attendees: Galo Romero, Jordan Laing, Yogeswaran Umasankar

Start time: 3:00 PM

End time: 4:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story 207 - Integrate MS SQL Server with R services.
* User Story 208 - Format gathered data from device.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

None.

**Sprint Review Meeting Minutes: Sprint 5 - 3/24/2017**

Attendees: Galo Romero, Jordan Laing, Yogeswaran Umasankar

Start time: 4:30 PM

End time: 5:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story 216 - Pull data from server and display in graph.
* User Story 220 - Add current equation to the app.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* User Story 224 - Merge modules for a complete app.
* How this should be reflected on the user story definition in Mingle:
  + The User Story was moved back to the product backlog because the Biosensing app would not run on Android version 6.0.

**Sprint Review Meeting Minutes: Sprint 6 - 4/7/2017**

Attendees: Galo Romero, Jordan Laing, Yogeswaran Umasankar

Start time: 3:30 PM

End time: 4:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story 229 - Merge modules into finished app.
* User Story 225 - Add capability to gather and display data from Sunny device.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* User Story 233 - Make sensors send data to server on BLE connection.
* User Story 234 - Fix disconnections and crashing errors.
* How this should be reflected on the user story definition in Mingle:
  + Both of these user stories were moved to the Product Backlog.